## Slide 1: Transparency in Forest-Scale Restoration Action Plan Development: Opening the Black Box
A CASE STUDY FROM THE BEAVERHEAD-DEERLODGE NATIONAL FOREST

## Slide 2: Forest Service Project Prioritization– A Black Box
Existing Forest Service project prioritization process resulted in:
  Low-trust
  Little information flow
  Entrenched perceptions

## Slide 3: Perception is Reality
WORKING GROUP
  “Other priorities” are excuses for FS simply not wanting to do what the group wants
  The FS is entrenched in old ways of doing business and does not want to change
FOREST SERVICE
  Working group does not want to acknowledge the real constraints that FS works within
  It’s just not that simple; they just don’t get it

## Slide 4: Existing Forest Project Prioritization
List of dozens of on-the-ground projects developed internal to FS – including “legacy” projects, some decades old
Spirited internal debate about which project should be a priority
No system to objectively evaluate projects and make priority decisions

## Slide 5: The Forest Restoration Action Plan Development Process – Step 1
Step 1: Develop Project Evaluation Criteria
  Forest Service Strategic plan
  Integrated Resource Restoration targets
  Forest Leadership Team emphasis areas
  Priority Landscape designations
  Working Group Input

## Slide 6: The Forest Restoration Action Plan Development Process – Step 2
Step 2: Develop and Disseminate Project Information by Criteria
  Describe projects in terms of how they will respond to criteria
  Describe the project via project summary documents
  Participate in working group workshop to discuss projects

## Slide 7: The Forest Restoration Action Plan Development Process – Step 3
Step 3: Value (score) discretionary projects according to criteria
  Determine which projects are discretionary and evaluate those using established criteria

## Slide 8: The Forest Restoration Action Plan Development Process – Step 4
Step 4: Create Multi-Year Forest Restoration Action Plan
  Populate a 5 fiscal year calendar with specific projects
  Base order of projects on valuation and other considerations
  Do not limit the number of projects – use all of them

## Slide 9: Realized and Potential Benefits of Process – Collaborative Learning
  Reduced “why is X project before Y project on the list” questions
  Increased understanding of Working Group collective interests
  Increased transparency as to constraints that affect pace of restoration
  Creates shared ownership of entire restoration project portfolio across Forest– not just for individual projects